Software Test Plan

FreeLedger: A Decentralized Freelance Protocol
with Web3 Integration

Document Version: 1.0
Date: 03 July 2026
Course: ITS64704 Software Testing
Instructor: Alil Maharjan

Team Members:
Sarun Maharjan - Team Lead
Anushree Pradhan
Pawan Poudel
Bijee Dangol
Runa Maphu

# DOCUMENT HISTORY

| Date | Document Version | Revision Description | Author |
| --- | --- | --- | --- |
| 2026-05-10 | 0.1 | Initial STP skeleton | Sarun Maharjan |
| 2026-05-18 | 0.2 | Test cases added; scope defined | Anushree Pradhan |
| 2026-05-22 | 0.3 | Strategy and schedule completed | Pawan Poudel |
| 2026-07-03 | 1.0 | Final version for submission | Sarun Maharjan |

# TABLE OF CONTENTS

1. OVERVIEW

1.1 Introduction

1.2 Project Description

1.3 Testing Stakeholder Communication

1.4 Reference Material

1.5 Glossary

2. TESTING CONTEXT

2.1 Test Item

2.2 Test Scope

2.2.1 Features/Functions to be Tested

2.2.2 Features/Functions NOT to be Tested

3. TEST STRATEGY

3.1 Test Design Approach

3.2 Verification Approach

3.3 Validation Approach

3.3.1 Unit Test

3.3.2 Integration Test

3.3.3 System Test

3.3.4 User Acceptance Test

4. TEST MANAGEMENT

4.1 Administration

4.2 Approval Authority

5. PROJECT SCHEDULE AND TEST ARTIFACT REPOSITORY

5.1 Test Schedule

5.2 RACI Matrix

# 1. OVERVIEW

## 1.1 Introduction

This Software Test Plan (STP) documents the testing strategy, scope, resources, and schedule for the FreeLedger platform — a decentralized freelance protocol with Web3 integration. The system uses Ethereum smart contracts (Solidity), a FastAPI backend, React frontend, and PostgreSQL to enable trustless escrow-based freelance engagements.

This STP focuses specifically on the blockchain contract lifecycle module (Module M2) and the workflow API layer (Module M5) that together govern the core value proposition: creating, funding, executing, and resolving smart-contract escrows for milestone-based freelance work.

## 1.2 Project Description

FreeLedger is a decentralized freelance platform that eliminates intermediary trust by using Ethereum smart contracts as binding escrow agreements. Key capabilities include:

• Wallet-based authentication via MetaMask (EIP-712 signatures)
• On-chain escrow contract deployment per job
• Milestone-based payment release with 2.5% platform fee
• Role-based access for clients, freelancers, and admins
• Dispute initiation and resolution on-chain
• PostgreSQL metadata indexing for fast query

The system architecture consists of:
  - Smart Contract Layer: GigEscrow.sol (Solidity, deployed on Hardhat local chain)
  - Backend API Layer: FastAPI (Python) with Web3.py integration
  - Frontend Layer: React with ethers.js and MetaMask
  - Data Layer: PostgreSQL + Redis for session management

Business Objectives:
  - Reduce freelance payment disputes through immutable on-chain escrow
  - Enable global, permissionless freelancer-client engagements
  - Achieve sub-60-second full state change lifecycle
  - Maintain 99% API availability

## 1.3 Testing Stakeholder Communication

Testing communication follows a structured escalation framework:

Weekly Status Meetings: Every Monday at 10:00 AM, the test team presents status, open defects, and blocking issues to the project manager.

Defect Triage: Daily 15-minute standup to prioritize newly discovered defects.

Escalation Path:
  1. Tester → Test Lead: Issue resolution within 24 hours
  2. Test Lead → Test Manager: If unresolved, escalated within 48 hours
  3. Test Manager → Project Manager: Final arbitration for critical blockers

Communication Channels:
  - Discord: Daily updates and defect discussion
  - GitHub Issues: Formal defect tracking
  - Email: Weekly status report distribution
  - Shared Google Drive: Test artifact repository

## 1.4 Reference Material

| Document | Source |
| --- | --- |
| 0371759_Sarun_Capstone.pdf | Primary SRS / Capstone Report |
| GigEscrow.sol | Smart contract source (317 lines) |
| backend/app/routers/contracts.py | Contract lifecycle API endpoints |
| backend/app/services/blockchain_service.py | Blockchain interaction layer |
| backend/app/schemas.py | Pydantic data models |
| IEEE 829-2008 | Standard for Software and System Test Documentation |
| ISO/IEC/IEEE 29119-1/2/3 | Software Testing Standards |
| ISTQB Glossary v2.3 | Standard testing terminology |

## 1.5 Glossary

| Term | Definition |
| --- | --- |
| Escrow | Smart contract that holds funds until conditions met |
| Milestone | A discrete deliverable with associated payment amount |
| On-chain ID | Integer ID assigned by the smart contract to each escrow |
| setFreelancer | Contract function that assigns the freelancer to an escrow |
| approveMilestone | Contract function releasing payment to freelancer (minus fee) |
| Hardhat | Local Ethereum development network |
| MetaMask | Browser wallet for Ethereum transaction signing |
| EIP-712 | Typed structured data signing standard |
| CEI | Checks-Effects-Interactions pattern (reentrancy guard) |

# 2. TESTING CONTEXT

## 2.1 Test Item

The primary test item is the blockchain contract lifecycle module of FreeLedger, encompassing:

1. GigEscrow.sol smart contract (deployed at 0x5FbDB2315678afecb367f032d93F642f64180aa3)
2. blockchain_service.py — transaction building, signing, and broadcasting
3. contract_service.py — sign/fund orchestration with two-stage commit
4. contracts.py router — REST endpoints for contract CRUD and state transitions
5. proposals.py router — proposal accept handler with on-chain freelancer assignment
6. PostgreSQL contract_milestones and contracts tables

Pass/Fail Criteria:
  - All High-priority test cases: 100% pass rate required
  - Medium-priority test cases: ≥ 90% pass rate
  - Zero Critical (Severity 1) open defects at exit
  - No regression in previously passing functionality

## 2.2 Test Scope

### 2.2.1 Features/Functions to be Tested

In-Scope features:

Smart Contract (M2):
  - Contract deployment and existence check
  - setFreelancer() access control (onlyClient modifier)
  - fundContract() with correct value and caller
  - submitMilestone() by assigned freelancer
  - approveMilestone() with automatic fee deduction
  - Reentrancy prevention (CEI pattern)
  - State machine transitions: Created → InProgress → Completed
  - Double-approve prevention
  - Invalid caller rejection (non-client, non-freelancer)

Workflow API (M5):
  - Contract creation with on_chain_id
  - Contract signing (client and freelancer)
  - Contract funding (server-side transaction)
  - Milestone state transitions (Pending → Submitted → Approved)
  - Milestone rejection with reason storage
  - Health check endpoints

Cross-cutting:
  - RBAC: role-based access to contract operations
  - PostgreSQL/Blockchain state consistency
  - Authentication via MetaMask (M1)
  - Frontend contract detail display (M7)

### 2.2.2 Features/Functions NOT to be Tested

Out-of-Scope for this test cycle:

  - IPFS storage module (M3) — CID integration not yet live
  - Matching engine (M6) — rule-based freelancer matching
  - Admin dashboard (separate sprint)
  - Load/performance testing beyond 10 concurrent requests
  - Cross-browser compatibility (Chrome only for this cycle)
  - Mobile responsiveness
  - Production-scale PostgreSQL indexing (10M+ rows)

# 3. TEST STRATEGY

## 3.1 Test Design Approach

Test design follows a requirement-driven approach with traceability to the 38 requirements defined in the RTM (Requirements Traceability Matrix). Techniques employed:

• Equivalence Partitioning (EP): For input validation, role-based access
• Boundary Value Analysis (BVA): For milestone amounts, gas limits, array indices
• Decision Table (DT): For state transition combinations and dispute outcomes
• White Box: Branch coverage for Solidity modifiers (onlyClient, onlyFreelancer, require())
• Negative Testing: Invalid callers, zero values, non-existent IDs
• Security Testing: Reentrancy, replay attacks, unauthorized access

Test cases are organized by module (M1-M8) with cross-cutting Security and Consistency suites.

| Entry Criteria | Description |
| --- | --- |
| Requirements | All requirements documented and approved |
| Environment | Hardhat node running, PostgreSQL seeded, backend deployed |
| Test Data | Test wallets funded (Hardhat accounts 0-9) |
| Test Cases | Test cases written, reviewed, and approved |
| Access | All team members have environment access |

| Exit Criteria | Description |
| --- | --- |
| Pass Rate | High-priority: 100%, Medium: >= 90% |
| Defects | No Critical (S1) or Major (S2) open defects |
| Coverage | 100% requirement coverage in RTM |
| Documentation | Test execution report submitted and approved |

| Deliverable | Due Date |
| --- | --- |
| Test Plan Document | 2026-05-15 |
| Test Cases (RTM) | 2026-05-18 |
| Test Execution Report | 2026-05-22 |
| Defect Log | 2026-05-22 |

## 3.2 Verification Approach

### 3.2.1 Requirements Review

Requirements were reviewed against:
  - Capstone report (0371759_Sarun_Capstone.pdf)
  - Solidity smart contract source
  - FastAPI router implementations

Each requirement was verified to be testable — i.e., has clear pass/fail criteria, observable outputs, and controllable inputs.

| Entry Criteria | Description |
| --- | --- |
| Requirements documented | Per IT standards template |
| SRS approved | Signed off by project sponsor |

| Exit Criteria | Description |
| --- | --- |
| Requirements testable | All 38 requirements mapped to >= 1 TC |
| Traceability matrix | RTM complete with TC-ID mapping |

| Deliverable | Due Date |
| --- | --- |
| RTM Document | 2026-05-10 |

### 3.2.2 Use Case Review

Use cases were reviewed for the contract lifecycle:
  1. Client posts job → MetaMask deploys escrow → on-chain ID stored
  2. Freelancer proposes → client accepts → setFreelancer called
  3. Both parties sign → client funds → contract active
  4. Freelancer submits milestone → client approves → ETH released
  5. Dispute raised → admin resolves → funds distributed

| Entry Criteria | Description |
| --- | --- |
| Use cases documented | Per project template, reviewed by team |

| Exit Criteria | Description |
| --- | --- |
| Use cases approved | Signed off by all team members |

### 3.2.3 Design Review

Design review focused on:
  - Smart contract state machine correctness (enum ContractStatus)
  - Two-stage commit pattern (blockchain tx → PostgreSQL update)
  - Reentrancy protection via CEI pattern
  - Access control modifiers (onlyClient, onlyFreelancer)

| Entry Criteria | Description |
| --- | --- |
| Design documented | Solidity source + Flow diagrams in capstone report |

| Exit Criteria | Description |
| --- | --- |
| Design approved | Reviewed by team, aligns with requirements |

## 3.3 Validation Approach

### 3.3.1 Unit Test

Unit testing covers the smallest testable components:

Smart Contract (via Hardhat tests):
  - Individual function calls with valid/invalid inputs
  - Modifier branch coverage (onlyClient, onlyFreelancer)
  - require() revert messages
  - State transition guard conditions

Backend (via pytest):
  - Pydantic schema validation
  - Service function edge cases
  - Error handling and exception paths

| Entry Criteria | Description |
| --- | --- |
| Source code | Coded following project standards |
| Unit tests | Written for all smart contract functions |

| Exit Criteria | Description |
| --- | --- |
| Tests passing | All unit tests pass |
| No S1/S2 defects | Zero critical or major open defects |

### 3.3.2 Integration Test

Integration testing validates the interaction between:

• Backend ↔ Smart Contract: blockchain_service.py makes eth_call and send_transaction
• Backend ↔ PostgreSQL: contract_service.py performs two-stage commit
• Frontend ↔ Backend: REST API calls from React to FastAPI
• MetaMask ↔ Frontend: EIP-712 signing and transaction confirmation

Each integration test exercises the full boundary between two layers, verifying data format, error propagation, and state consistency.

| Entry Criteria | Description |
| --- | --- |
| Unit tests passed | Evidence that unit test goals were completed |
| Environment | All services (Hardhat, PostgreSQL, Backend) running |

| Exit Criteria | Description |
| --- | --- |
| S1/S2 defects closed | All critical and major integration defects resolved |
| Pass rate | 100% on high-priority integration test cases |

### 3.3.3 System Test

System testing validates end-to-end scenarios across all layers:

Test Categories:
  - Security: RBAC, reentrancy, unauthorized access logging
  - Functional: Full contract lifecycle from job posting to milestone approval
  - Consistency: PostgreSQL ↔ on-chain state synchronization
  - Negative: Invalid inputs, wrong caller, non-existent resources
  - Boundary: Zero values, maximum milestone amounts, address(0)

| Category | Required | Test Objective |
| --- | --- | --- |
| Functional | Yes | Verify complete contract lifecycle |
| Security | Yes | Verify RBAC and reentrancy guards |
| Consistency | Yes | Verify DB matches blockchain state |
| Negative | Yes | Verify graceful error handling |
| Performance | No | Deferred to next cycle |
| Load | No | Deferred to next cycle |

| Entry Criteria | Description |
| --- | --- |
| Integration tests passed | Evidence of successful integration test completion |
| Environment stable | All services healthy for 24+ hours |

| Exit Criteria | Description |
| --- | --- |
| S1/S2 defects closed | All critical and major system test defects resolved |
| Pass rate | High-priority: 100%, Medium: >= 90% |

### 3.3.4 User Acceptance Test (UAT)

UAT will be performed by simulating real user roles:
  - Client: Posts a job, funds escrow, approves milestones
  - Freelancer: Proposes, submits work, receives payment
  - Admin: Monitors disputes, resolves conflicts

UAT scenarios follow the defined use cases and require manual MetaMask interaction.

| Entry Criteria | Description |
| --- | --- |
| System tests passed | All system test exit criteria met |
| Testers trained | All testers familiar with MetaMask and system flow |

| Exit Criteria | Description |
| --- | --- |
| UAT defects closed | All S1/S2 defects from UAT resolved |
| Sign-off | Project sponsor approves UAT completion |

# 4. TEST MANAGEMENT

## 4.1 Administration

Test management is coordinated by the Test Lead (Sarun Maharjan).

Tools:
  - GitHub Issues: Defect tracking
  - This STP document: Test planning
  - Manual execution logs: Test execution tracking
  - Discord: Team communication

Defect Severity Classification:
  - Critical (S1): Contract funds at risk, data loss, security breach
  - Major (S2): Feature broken, no workaround
  - Minor (S3): Feature works with limitations, cosmetic issue
  - Trivial (S4): Cosmetic, documentation, non-functional

## 4.2 Approval Authority

| Test Activity | Authorized Approver | Reference |
| --- | --- | --- |
| Test Design Approach | Sarun Maharjan (Test Lead) | Section 3.1 |
| Requirements Review | Sarun Maharjan | Section 3.2.1 |
| Use Case Review | Anushree Pradhan | Section 3.2.2 |
| Design Review | Pawan Poudel | Section 3.2.3 |
| Unit Test | Pawan Poudel | Section 3.3.1 |
| Integration Test | Bijee Dangol | Section 3.3.2 |
| System Test | Runa Maphu | Section 3.3.3 |
| UAT | Sarun Maharjan | Section 3.3.4 |
| Test Summary Report | Sarun Maharjan | Execution Report |

# 5. PROJECT SCHEDULE AND TEST ARTIFACT REPOSITORY

## 5.1 Test Schedule

| Milestone | Start Date | Completion Date |
| --- | --- | --- |
| Test Plan Complete | 2026-05-01 | 2026-05-10 |
| Test Case Design (RTM) | 2026-05-10 | 2026-05-18 |
| Unit Test Execution | 2026-05-15 | 2026-05-18 |
| Integration Test Execution | 2026-05-18 | 2026-05-20 |
| System Test Execution | 2026-05-20 | 2026-05-22 |
| UAT Execution | 2026-05-22 | 2026-05-25 |
| Defect Triage & Retest | 2026-05-22 | 2026-05-28 |
| Test Summary Report | 2026-05-28 | 2026-05-30 |

## 5.2 RACI Matrix

| Activity | Sarun | Anushree | Pawan | Bijee | Runa |
| --- | --- | --- | --- | --- | --- |
| Test Plan | A/R | C | C | I | I |
| Test Case Design | A | R | R | C | C |
| Unit Testing (Contract) | A | I | R | C | C |
| Integration Testing | A | R | C | R | C |
| System Testing | A | C | C | C | R |
| Defect Management | A | R | R | R | R |
| Execution Report | A/R | C | C | C | C |

R = Responsible, A = Accountable, C = Consulted, I = Informed

# DOCUMENT APPROVAL HISTORY

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Prepared By | Sarun Maharjan | ______ | 2026-07-03 |
| Reviewed By | Anushree Pradhan | ______ | ______ |
| Reviewed By | Pawan Poudel | ______ | ______ |
| Approved By | Alil Maharjan (Instructor) | ______ | ______ |